EG Web Team Notes: Thursday, Sept 2, 2010

Attendance: Jim Craner, Kathy Lussier, Amy Terlaga, June Rayner, Anoop Atre
Notes by June Rayner

Agenda Items:

     * Discussion of Web Plan doc

             * Extend time frame on plan to allow more time for
               community feedback and team time frame constraints

             * Concerns about finishing planning phase after
               Thanksgiving – during holidays is usually not a good
               time to get projects done

             * May need to develop some features on RSCEL site and then
               again for Evergreen site.

     * Acceptance of Web plan doc

     * Discussion of Community Input & Feedback Opps

             * Suggestion/feedback box and survey on RSCEL site

             * Can we get a link on open-ils.org to link to feedback
               page on RSCEL site

             * Blurb on open-ils.org about the project

     * Kickoff: "Strategy" planning phase

             * Review _EG plan (master) document on
               http://groups.google.com/group/eg_web_team/web/-2

             * Feedback from Lori – we may need to clarify what the
               steps entail

             * Strategy Phase – identify strategic goals and
               requirements

             * Users Phase – identify user roles and audience goals.
               This will influence how the content is set up. We’re
               looking to have hundreds of user stories. The web team
               then prioritize the user stories

             * Next 2 phases are somewhat simultaneous

                     * Content and Information Architecture

                     * Functionality

             * Design phase – Don’t talk about design at this point.
               Just use black and white wire frames at this point.

     * Other meetings

             * Developers IRC meeting on Tues 9/7 – web team update is
               on the agenda

             * Postpone Communications meeting one week to get more
               info from web team

     * Follow up

             * Jim

                     * Create basic suggestion box and survey on RSCEL
                       site

                     * Talk to open-ils.org admins about a blurb and
                       link on open-ils.org

             * Team

                     * Strategic goals and requirements brainstorming